REALSIGHT

Go-to-Market Intelligence Report

Version 4  ·  April 2026  ·  Confidential

DXBinteract UI Upgrades  ·  WhatsApp Integration  ·  Portfolio Validation  ·  Reelly.ai API  ·  Global Expansion  ·  2-Week Sprint

# 1 · Executive Brief

This is the definitive go-to-market product brief for RealSight. It covers six new areas requested since the previous analysis: (1) UI/UX improvements over every DXBinteract feature, (2) WhatsApp integration for the Adviser Plan, (3) revised portfolio validation using title deed upload, (4) Reelly.ai API deep-dive and what to use from it, (5) international market expansion, and (6) a focused 2-week sprint plan to reach market-ready.

|  | The Single Most Important Insight |
| --- | --- |
|  | • The foundations of RealSight are production-grade. Multi-tenancy, branding, auth, and data models are all built. The gap is not architecture — it is activation of the final 20% of features that makes the product compelling enough to pay for. |
|  | • Based on the codebase, a focused 2-week sprint by 1-2 developers can close all critical gaps and make RealSight billable. |
|  | • The Adviser WhatsApp channel is the single feature that will drive organic growth: advisers will share their branded app link with investors, and each investor who signs up brings themselves as a user. |

# 2 · DXBinteract Features — And How to Do Each One Better

For each DXBinteract feature, this section describes what they offer and what RealSight should build that is materially better in UI, UX, and intelligence. Status: ✓ Built  ◑ Partial  ✗ Missing.

| ① Investment / Heatmap |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ◑ |
| Map with 6 overlays: price per sqft, ROI, transaction count, avg rent, gross yield, capital appreciation. Colour-coded bubbles by area. Click bubble = area stats. No interactivity beyond that. | REALSIGHT UPGRADE: Use Mapbox GL (richer than Leaflet) for smooth zoom + 3D building layer. Add a floating panel that updates as you hover — no click required. Add a "Momentum" overlay (is the area accelerating or cooling week-over-week?). Allow toggling between area view and project-level view on the same map. Add a portfolio overlay: "My properties" shown as gold pins on the same map investors use for research — no other platform offers this. |  |

| ② Transaction Feed (Live DLD) |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ✗ |
| Chronological list of all DLD buy/sell/mortgage transactions. Filters: area, type, date, price range. Raw data table with buyer nationality flag (aggregated). No commentary. | REALSIGHT UPGRADE: Show the same data but add an AI summary bar at the top: "Dubai Marina had 34 transactions this week — 18% above 4-week average. Median price up AED 45/sqft." Make each row expandable (no page navigation required) to show area market context inline. Add a "Watch This Area" button on any transaction that adds to the investor's watchlist. Colour-code price vs. area average: green if below avg (deal), red if above. This transforms a raw data dump into an intelligence feed. |  |

| ③ Price History (RERA-Gated on DXBinteract) |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ◑ |
| Line chart of avg price per sqft by project or area over time. Gated behind RERA number verification — only licensed agents can see unit-level data. | REALSIGHT UPGRADE: Make price history available to ALL registered users (investor and adviser) — this is a major conversion lever vs. DXBinteract's gate. Add a dual-axis chart: price per sqft on the left, transaction volume as bars on the right. Include a "Seasonal pattern" annotation: "Prices typically dip 4–6% in Q3." Add a rental yield trend line on the same chart. Make the time range selector a horizontal scrubber bar rather than dropdown buttons. Let investors overlay their own holding purchase price as a horizontal line: "You bought here." |  |

| ④ Offplan Projects Hub |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ◑ |
| Grid of developer projects with filters. Each card shows project name, developer, area, price range, completion date. Links to developer microsites. No payment plan visualisation on the list view. | REALSIGHT UPGRADE (powered by Reelly.ai API): Each project card shows a 3-step payment plan preview inline on the card — no click required. Add a "Fit score" badge: based on investor's saved budget and preferred area, show "95% match" or "Out of range". Add a comparison tray: drag up to 3 projects to a bottom tray for side-by-side comparison without losing your place in the list. Add AI-generated summary: "This project is 12% cheaper per sqft than the area average, with a post-handover plan that suits investors who want low entry cost." Filter by payment structure: "Immediate handover", "50/50 post-handover", "1% monthly". |  |

| ⑤ Compare Projects |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ✓ |
| Side-by-side comparison table of up to 2 projects. Text-heavy, no visual scoring. Shows price, area, developer, completion. No ROI or yield calculation. | REALSIGHT UPGRADE: Allow up to 4 projects side-by-side. Replace the text table with a visual scorecard — each criterion shown as a horizontal bar so differences are instantly visible. Add a "Best for" badge on each project: "Best ROI", "Best location", "Best payment plan". Include a total cost of ownership calculator: price + service charge + mortgage = true 5-year cost per project. Let the investor share the comparison as a PDF or WhatsApp card to their adviser (or vice versa). |  |

| ⑥ Area Analysis |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ✗ |
| Per-area statistics page: avg price, volume, yield, recent transactions. Text stats + small charts. No drill-down to street or project level. One area at a time. | REALSIGHT UPGRADE: Build a dedicated Area Intelligence page per area (e.g., /areas/dubai-marina). Show: price history chart, yield trend, supply pipeline (upcoming handovers), population growth, top projects, recent notable transactions, AI market summary. Add a "Neighbour comparison": "Dubai Marina vs. JBR — 3 key differences." Show a "Investor Score" (1–10) combining yield, growth, liquidity. Allow investors to follow an area and receive weekly digest notifications. |  |

| ⑦ Rental Analysis |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ✗ |
| Tables and charts showing average annual rent by area, unit type, and bedroom count. Static filters. No connection to investor's own portfolio yield. | REALSIGHT UPGRADE: Show rental data in AED/month AND as a yield % simultaneously. Add a "My yield" column when an investor has holdings in the same area: "Your unit's implied yield: 7.2% vs. area avg 6.1%." Add a seasonal rental demand chart (Q1–Q4 index). Include a tenant demand score: "High demand — avg days-to-rent: 18." Let adviser filter to show only areas where their investors hold properties. |  |

| ⑧ Mortgage Calculator |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ✗ |
| Basic calculator: loan amount, rate, tenure → monthly payment. Generic. No Dubai-specific rules built in. | REALSIGHT UPGRADE: Build a UAE-smart calculator that knows: max 75% LTV for expats, 80% for UAE nationals, max 25-year tenure, mandatory property insurance. Add a "Banks available" section showing 3 indicative rates (can be curated manually initially). Show two scenarios side-by-side: "Cash vs. Mortgage — 5-year IRR comparison." Deep-link from the Deal Analyzer and Portfolio Add Property flow so the calculator pre-fills the property value. This is a 1-day build with very high perceived value. |  |

| ⑨ Market Cycles / Historical Trends |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ◑ |
| Line charts showing annual price cycles since 2008. Area dropdown. Shows boom/bust cycles as flat chart with no commentary. | REALSIGHT UPGRADE: Overlay macro events on the chart as labelled annotations: "2008 GFC", "2014 Oil Crash", "2020 COVID", "2022 Visa reform boom." Add a "Cycle position" indicator: "Dubai is currently in Phase 3 of 5 (Expansion)" with a circular diagram. Include a comparison mode: Dubai vs. London vs. Singapore (supports the international vision). Add AI commentary: "Based on historical patterns, Dubai Marina has entered a deceleration phase. Previous cycles suggest a 6–12 month plateau before the next growth leg." |  |

| ⑩ Service Charges |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ✗ |
| RERA-published service charge per sqft by project. Static table. No connection to yield calculations. | REALSIGHT UPGRADE: Show service charge as a % of annual rent (instant yield impact visualization). Integrate into Deal Analyzer so net yield auto-updates. Add a "5-year service charge trend" — is this building getting more expensive to hold? Flag projects where service charges have risen > 10% in 2 years as a risk indicator. Link to RERA DLD service charge register as the official source. |  |

| ⑪ Project / Construction Tracker |  |  |
| --- | --- | --- |
| DXBinteract | RealSight — Better UI & UX | ✗ |
| Shows RERA-registered completion %, escrow account balance %, developer's construction milestone updates. Text-based. No visual progress. | REALSIGHT UPGRADE: Visual progress bar per milestone: Foundation 100% → Structure 72% → MEP 0%. Show escrow % as a trust indicator (high escrow % = developer is funded). Add "Expected handover confidence" score — if a project is behind its RERA target, flag it. For investors who hold offplan units in a project, show their specific project tracker on their Portfolio page automatically — no need to search separately. |  |

# 3 · WhatsApp Integration — The Adviser's Superpower

Dubai real estate runs on WhatsApp. Every adviser has a client list in WhatsApp. Every investor checks WhatsApp first. Integrating WhatsApp as RealSight's notification and communication channel is the single feature that will make advisers feel RealSight is built for them.

WhatsApp Integration Strategy Turn every adviser's WhatsApp into an automated investor communication channel

## 3.1 · Technical Approach

Use the WhatsApp Business API via a BSP (Business Solution Provider). Best options for this use case:

- 360dialog — most developer-friendly, direct Meta partner, good pricing. Recommended.

- WATI (wati.io) — no-code interface + API, easiest to set up, good for MVP.

- Twilio — established, reliable, slightly more expensive per message.

- Meta Cloud API (direct) — free for first 1,000 conversations/month, requires more setup.

Architecture: Supabase Edge Function triggers → WhatsApp Business API → message delivered to investor's phone. No app install required on the investor side.

## 3.2 · Six WhatsApp Use Cases to Build

|  | ① Adviser Broadcast Message |
| --- | --- |
|  | • Adviser types a message in their RealSight admin panel: "New launch alert: Emaar Beachfront Tower 3 — starting AED 1.2M. Exclusive payment plan available." |
|  | • Clicks "Send to all my investors via WhatsApp" |
|  | • System sends to every investor in their tenant — with the adviser's name and branded sign-off |
|  | • Investor receives: "[ALEX PROPERTIES] 🏡 New Launch Alert: Emaar Beachfront Tower 3 — starting AED 1.2M. View details: alex.realsight.app/projects/emaar-beachfront" |
|  | • Link takes investor directly into the adviser's branded app — every click reinforces the adviser-investor bond |
|  | • Adviser sees delivery and read receipts in admin panel |

|  | ② Monthly Pick of the Month Notification |
| --- | --- |
|  | • When adviser publishes their monthly pick, system auto-sends WhatsApp to all investors |
|  | • Message format: "[ALEX PROPERTIES] 📊 Alex's Pick of the Month: Dubai Hills Estate — Emaar. 8.2% projected yield. View Alex's full analysis: alex.realsight.app/picks" |
|  | • This is the #1 engagement driver — investors will look forward to this monthly message |
|  | • Adviser can personalise the message before sending or let it auto-generate from the pick data |

|  | ③ Portfolio Value Alert (Automated) |
| --- | --- |
|  | • When DLD area price index updates and an investor's holding area moves significantly (>3%), auto-send |
|  | • Message: "[REALSIGHT via ALEX PROPERTIES] 📈 Update on your Dubai Marina apartment: area prices up 5.2% this quarter. Your estimated value: AED 2.21M (+AED 109,000). View portfolio: alex.realsight.app/portfolio" |
|  | • This is the feature that makes investors feel their adviser is always watching out for them — even when the adviser did nothing |
|  | • Advisers must opt investors into this — they control the cadence (weekly digest or instant alert) |

|  | ④ DLD Transaction Alert for Investor's Area |
| --- | --- |
|  | • Investor or adviser sets up an area watch (e.g., "notify me when units sell in Dubai Marina") |
|  | • When DLD sync picks up matching transactions, send WhatsApp notification |
|  | • Message: "[REALSIGHT] 🔔 3 transactions in Dubai Marina today — avg AED 2,100/sqft. View market pulse: alex.realsight.app/market-pulse" |
|  | • This is the feature DXBinteract cannot offer — DXBinteract is a web page you have to visit, RealSight comes to you |

|  | ⑤ Title Deed Upload Confirmation & Approval Flow |
| --- | --- |
|  | • When investor uploads title deed: WhatsApp confirmation sent to investor — "We received your title deed for [Unit 504, Emaar Beachfront]. Your adviser Alex is reviewing it." |
|  | • When adviser approves: WhatsApp to investor — "Great news! Your property has been added to your RealSight portfolio. View it now: alex.realsight.app/portfolio" |
|  | • This makes the portfolio onboarding feel concierge-level, not like filling out a form |

|  | ⑥ Two-Way Investor Messages to Adviser |
| --- | --- |
|  | • Investor can reply to any WhatsApp notification — message routes to adviser's admin panel as an inbox message |
|  | • Adviser responds from RealSight admin panel or from their own WhatsApp |
|  | • This keeps all investor communication inside the RealSight ecosystem, not scattered across personal WhatsApps |
|  | • Future: AI triage — common questions (what is my portfolio value? when is my next payment?) answered automatically by the concierge, complex questions routed to adviser |

## 3.3 · WhatsApp Opt-In Flow (Compliance)

Meta requires explicit opt-in for WhatsApp Business API messages. Here is the cleanest flow:

1. During investor onboarding (Onboarding.tsx), add a step: "Get updates via WhatsApp — enter your number and confirm." This is a single checkbox + phone field.

2. System sends a one-time verification message: "Reply YES to receive updates from [Alex Properties] via RealSight." Investor replies YES.

3. Phone number stored in investors table (already has phone column). Opt-in status stored in investor preferences JSONB.

4. Adviser dashboard shows which investors are WhatsApp-enabled vs. email-only.

5. Investors can opt out any time via a STOP reply — system automatically updates their preferences.

# 4 · Portfolio Validation — Title Deed Upload Flow

Babak's confirmed approach: investors upload their title deed(s), the adviser reviews and validates them, and the portfolio is set up by the adviser on behalf of the investor. This is the most secure and trusted flow, because each adviser knows their investors personally.

## 4.1 · The Full Flow

| Step | Who | Action | System Response |
| --- | --- | --- | --- |
| 1 | Investor | Clicks "Add Property" → sees upload screen instead of a form | Supabase Storage receives file(s) |
| 2 | Investor | Uploads one or multiple title deed PDFs/images | Holding created with status "awaiting_review", WhatsApp sent to investor confirming receipt |
| 3 | System | Adviser receives in-app notification + WhatsApp: "Alex, [Investor Name] uploaded 2 title deeds for review" | Admin panel shows pending items badge |
| 4 | Adviser | Opens title deed in admin panel, views document in-browser | Viewer shown with key fields highlighted |
| 5 | Adviser | Fills in property details from the title deed: project, unit ref, area, size (sqft), purchase price | Pre-fills form using OCR suggestions if available |
| 6 | Adviser | Clicks "Approve & Add to Portfolio" | Status → "active", holding linked to DLD area data |
| 7 | Investor | Receives WhatsApp: "Your property has been added!" | Portfolio page shows live holding with P&L |
| 8 | System | Calculates current value using area_price_index_monthly × unit sqft | P&L, ROI displayed live |

## 4.2 · What to Build

|  | Title Deed Upload — Build Spec |
| --- | --- |
|  | • UI: Replace "Add Property" form with a clean drop zone: "Upload your Title Deed(s) — PDF or image, up to 10 files." Use react-dropzone or browser file input. |
|  | • Storage: Upload to Supabase Storage bucket "title-deeds/{tenant_id}/{investor_id}/{filename}". Apply RLS so only the tenant's admin can read these files. |
|  | • DB: Add title_deed_url[] array column to holdings table (or a separate title_deeds table with holding_id FK). Add review_notes text column for adviser comments. |
|  | • Admin UI: In /admin/investors/:id — show a "Pending Title Deeds" section. Each row has an inline PDF/image viewer, and a form for adviser to fill in the property details (project, unit, sqft, purchase price, area, property type). |
|  | • OCR (optional enhancement, Week 2): Use a free OCR service or Supabase Edge Function to extract title deed number, owner name, and property details automatically, pre-populating the adviser's form. |
|  | • WhatsApp notifications: trigger on upload (to investor) and on approval (to investor). See Section 3. |
|  | • Multi-deed: investor can add multiple properties by uploading multiple PDFs in one session or returning later to upload more. |

# 5 · Reelly.ai API — What to Use in RealSight

Your codebase already contains src/lib/reelly.ts and src/types/reelly.ts, meaning the Reelly integration has been started. Reelly.ai connects 60,000+ agents across the UAE with 1,350+ projects and a comprehensive API. Here is what to leverage.

## 5.1 · Reelly API Capabilities (Confirmed)

| API Endpoint / Data | What It Contains | Use in RealSight |
| --- | --- | --- |
| GET /projects | Full project list with extensive filtering by area, developer, price, unit type, status, payment plan | Offplan Hub — replaces your manually managed AdminProjects |
| GET /projects/{id} | Detailed project card: photos, videos, 3D assets, descriptions, starting prices, payment plans, construction timelines, additional costs | Project Detail page (/projects/:id) — rich media + payment plan visualization |
| GET /projects/markers | Lightweight lat/lng + price markers for all projects | Investment Map overlay: "show all offplan projects on the heatmap" |
| Transaction History | DLD transactions by region, project, and segment | Transaction Feed — may reduce dependency on separate DLD sync |
| Commission Data | Commission rates, payout terms, office contacts, contracts, launch calendar, roadshows | Adviser admin panel: commission tracker, launch calendar widget |
| GET /countries, /regions, /locations | Geographic hierarchy of active project markets | International expansion filter (UAE today, UK/US/SG/ES later) |
| GET /units/types | Unit type taxonomy (Apartment, Villa, Townhouse, etc.) | Consistent property type taxonomy across the app |

## 5.2 · Reelly Features to Implement in RealSight

|  | ① Branded Investor Presentations (Reelly's Killer Feature) |
| --- | --- |
|  | • Reelly's core product: agents create branded property presentations in one click, with their logo, contact, and photo. |
|  | • RealSight implementation: Add a "Generate Presentation" button on any project detail page. |
|  | • Output: a PDF or shareable link with the adviser's branding (pulled from tenant branding_config) + Reelly project data. |
|  | • Send as WhatsApp or email directly from the admin panel. |
|  | • This is the workflow that replaces expensive agency brochures and makes advisers look premium instantly. |
|  | • Reelly allows hiding developer name and price — let advisers toggle this for their own pricing strategy. |

|  | ② Launch Calendar Widget |
| --- | --- |
|  | • Reelly provides a calendar of new project launches and UAE market events. |
|  | • Add a "Upcoming Launches" widget to the investor dashboard and adviser admin panel. |
|  | • Advisers can mark launches as "Recommended" — shows as a highlight to their investors. |
|  | • Investors can set "Notify me" on any upcoming launch — gets a WhatsApp alert when it goes live. |
|  | • This replaces manual tracking of launches across developer websites and WhatsApp groups. |

|  | ③ Payment Plan Visualizer |
| --- | --- |
|  | • Reelly provides full payment plan structures per project (e.g., 20% on booking, 10% every 6 months, 40% on handover). |
|  | • Build a visual payment timeline: a horizontal bar showing when each payment is due over the project construction period. |
|  | • Add a "Total cash flow" view: show the investor exactly how much they need to pay and when, against a calendar. |
|  | • Link to the Mortgage Calculator: "Finance the handover payment? See what your monthly payment would be." |
|  | • DXBinteract shows payment plans as plain text tables. A visual timeline is a significant UI upgrade. |

|  | ④ Project "Fit Score" Based on Investor Profile |
| --- | --- |
|  | • Reelly data includes unit pricing, area, type, and yield estimates for each project. |
|  | • Cross-reference with investor's saved preferences (budget, preferred area, unit type, investment goal). |
|  | • Show a "Fit Score" badge (1–10) on each project card: "9/10 — matches your AED 2M budget, Dubai Marina preference, and 6%+ yield target." |
|  | • Sort the offplan project list by fit score by default — investor sees the most relevant projects first. |
|  | • No other platform offers personalised project ranking. DXBinteract shows the same list to everyone. |

# 6 · International Expansion — US, UK, Singapore, Spain

RealSight is being built as an international platform from day one. The multi-tenant architecture already supports multiple markets. Here is the expansion framework.

## 6.1 · Data Sources per Market

| Market | Transaction Data | Offplan / Listings | Regulatory Context |
| --- | --- | --- | --- |
| Dubai (UAE) 🇦🇪 | Dubai Land Department (DLD) Open Data API — free, official, comprehensive | Reelly.ai API — 1,350+ projects, fully integrated | RERA, DLD — data is publicly available |
| United Kingdom 🇬🇧 | HM Land Registry Price Paid Data — free, downloadable, all transactions since 1995 | Rightmove / Zoopla API or data partnerships | No restrictions on transaction data publication |
| United States 🇺🇸 | ATTOM Data API or PropStream — commercial, comprehensive. Zillow API for estimates. | MLS data via RETS/RESO feeds (requires MLS membership or aggregator) | State-by-state regulation. Start with NY, Miami, LA. |
| Singapore 🇸🇬 | URA (Urban Redevelopment Authority) Open Data — free, official, all caveats since 1995 | HDB / URA project data — publicly available | Very clean, well-structured government data |
| Spain 🇪🇸 | Catastro (Cadastre) data — free property registry. MITMA for transactions. | Idealista or Fotocasa API partnerships | Start with Madrid and Barcelona. GDPR applies. |

## 6.2 · Expansion Architecture (Already Supported)

|  | What the Codebase Already Supports |
| --- | --- |
|  | • Internationalisation: i18next already configured for EN, AR, FR, ES, RU, FA (Persian). Spanish is ready. Add EN-US, EN-GB, ZH (Singapore) as variants. |
|  | • Multi-currency: the UI already uses AED formatting. Abstract this to a currency config per market (GBP, USD, SGD, EUR). |
|  | • Data isolation: the DLD-specific tables (dld_areas, dld_developers) can be mirrored for each market with a market_id foreign key. |
|  | • Reelly.ai geographic coverage: Reelly already covers UAE (Dubai, Abu Dhabi, RAK, Sharjah). Their roadmap may include other markets. |
|  | • Adviser Plan per market: an adviser in London can run london.realsight.app with GBP pricing and UK transaction data. |

## 6.3 · Expansion Roadmap

| Phase | Market | When | Why This Order |
| --- | --- | --- | --- |
| Phase 0 (Now) | Dubai — full launch | Week 1–2 | Existing data, existing Reelly integration, known market |
| Phase 1 | United Kingdom | Month 2–3 | Huge UAE-UK investor overlap. Many Dubai agents have UK clients. HM Land Registry data is free and excellent. |
| Phase 2 | Singapore | Month 4–5 | URA data is the cleanest government data of any market. Singapore investors are active in Dubai. |
| Phase 3 | Spain | Month 5–6 | EU market, GDPR-ready, major destination for UAE-based expats. ES locale already built. |
| Phase 4 | United States | Month 6+ | Largest market but most complex (state-by-state MLS). Start with Miami (highest UAE investor overlap). |

# 7 · 2-Week Market-Ready Sprint

Based on the codebase analysis, here is a realistic day-by-day sprint to get RealSight billable in 2 weeks. This assumes 1–2 developers working full-time.

WEEK 1 — Core Activation Get the existing features working end-to-end

| Day | Task | Hours | Result |
| --- | --- | --- | --- |
| Mon | AI Concierge backend: Supabase Edge Function calling Claude claude-haiku-4-5-20251001 API. System prompt builder using tenant branding_config (concierge name + tone). Stream response to chat UI. | 6–8h | Concierge is live and intelligent |
| Mon | Mortgage Calculator: Add calculator tab to DealAnalyzer.tsx. UAE-specific rules (LTV limits, max tenure). Pre-fill from property value field. | 2–3h | Mortgage calc shipped same day |
| Tue | Title Deed Upload UI: Replace "Add Property" form with file upload drop zone. Supabase Storage bucket for title deeds. Holdings status = "awaiting_review". | 4–6h | Investor can upload title deeds |
| Tue | Admin Title Deed Review UI: In /admin/investors/:id — pending title deeds section, inline PDF viewer, property details form for adviser to fill in. | 4–6h | Adviser can approve holdings |
| Wed | WhatsApp integration setup: Choose 360dialog or WATI, set up BSP account, create WhatsApp Business API credentials, write Supabase Edge Function for sending messages. | 4–6h | WhatsApp pipeline ready |
| Wed | WhatsApp: title deed upload notification (to investor) + approval notification (to investor). Opt-in field added to Onboarding.tsx. | 2–3h | Title deed flow is WhatsApp-connected |
| Thu | Adviser Broadcast (in-app): Admin panel broadcast composer. notifications table (tenant_id, message, type, created_at). Investor /updates page shows notifications live. | 5–6h | In-app broadcast system live |
| Thu | Adviser Broadcast (WhatsApp): Connect broadcast composer to WhatsApp Edge Function. Adviser sends to all opted-in investors with one click. | 2–3h | WhatsApp broadcast live |
| Fri | Stripe billing: Connect upgrade flow in Payments.tsx. Webhook handler for subscription status. FeatureGate.tsx connected to useSubscription.tsx. | 5–7h | App is monetisable |
| Fri | Testing + bug fixes. Deploy to production. Verify subdomain routing on Vercel wildcard DNS. | 4h | Week 1 complete — billable app |

WEEK 2 — Data Parity & Polish Close the DXBinteract feature gap and elevate the UI

| Day | Task | Hours | Result |
| --- | --- | --- | --- |
| Mon | DLD data sync: Write a data pipeline (Supabase Edge Function on cron) that fetches DLD transaction data from the Dubai REST API and upserts into dld_transactions table. | 6–8h | Live DLD data flowing |
| Mon | Transaction Feed page (/transactions): Feed UI with filters (area, type, price, date). Each row expandable. AI summary bar at top. | 4–6h | Transaction Feed shipped |
| Tue | Price History charts: Connect area_price_index_monthly to MarketIndex.tsx. Recharts dual-axis chart (price + volume). Time range scrubber. | 4–5h | Price history is real data |
| Tue | Live portfolio value: Calculate current_value in holdings based on area avg price per sqft × estimated unit size. Update on DLD sync. Show live P&L delta. | 3–4h | Portfolio values are live |
| Wed | Reelly.ai projects: Audit and extend src/lib/reelly.ts to use /projects/markers endpoint for Heatmap overlay. Add payment plan visualizer to ProjectDetail.tsx. | 5–6h | Offplan hub powered by Reelly |
| Wed | Branded Presentation generator: "Generate PDF" button on project detail. Uses Reelly data + tenant branding. Output: PDF via puppeteer or a simple HTML→PDF Edge Function. | 5–6h | One-click investor presentations |
| Thu | WhatsApp: Monthly Pick auto-notification when adviser publishes pick. Portfolio value alert when area price moves > 3%. | 4–5h | Automated WhatsApp alerts live |
| Thu | Area Intelligence page (/areas/:slug): Per-area stats, price history chart, top projects, recent transactions, AI summary. Links from Heatmap bubble click. | 5–6h | Area drill-down shipped |
| Fri | Launch Calendar widget: Reelly /launches data shown on dashboard and admin panel. Investor "notify me" button. | 3–4h | Launch calendar live |
| Fri | UI polish, mobile responsive review, RTL Arabic layout check, final QA. Soft launch to first 5 adviser accounts. | 6–8h | RealSight is market-ready |

## 7.1 · What Market-Ready Means at Week 2

|  | Definition of Market-Ready |
| --- | --- |
|  | • ✓ Adviser can sign up, complete SetupWizard, and have their branded app (alex.realsight.app) live in 10 minutes |
|  | • ✓ Investors can be invited, sign up, upload title deeds, and have a live portfolio in their first session |
|  | • ✓ Adviser can send WhatsApp broadcasts to all their investors from the admin panel |
|  | • ✓ AI Concierge answers questions about portfolio, market data, and project details intelligently |
|  | • ✓ Mortgage calculator, deal analyzer, compare, heatmap, and transaction feed all functional |
|  | • ✓ Billing is live — advisers can subscribe and be charged |
|  | • ✓ DLD transaction data is syncing and price history charts show real numbers |
|  | • ✗ NOT included in Week 2: international markets (UK, SG, US, ES), PDF report generation, advanced OCR for title deeds, WhatsApp two-way inbox — these are Month 2 features |

# 8 · Pricing Recommendation

Based on the feature set, competitive landscape, and Dubai market context, here is a recommended pricing structure.

| Plan | Who | Price (AED/month) | Key Features | Limit |
| --- | --- | --- | --- | --- |
| Investor Free | Self-serve investors on main domain | Free | Portfolio (up to 3 properties), Heatmap, Market Pulse, basic Concierge | 3 properties, no WhatsApp |
| Investor Pro | Active individual investors | AED 149/mo | Unlimited portfolio, Transaction Feed, Price History, Deal Analyzer, AI Concierge, WhatsApp alerts | No adviser features |
| Adviser Starter | Individual agents, up to 25 investors | AED 499/mo | Branded subdomain, 25 investors, WhatsApp broadcasts, Monthly Picks, Investor dashboards, Concierge persona | 25 investors |
| Adviser Pro | Active agencies, up to 100 investors | AED 1,299/mo | Everything in Starter + unlimited properties, PDF presentations, Launch calendar, Area Intelligence, Priority support | 100 investors |
| Agency | Broker teams, multiple advisers | AED 3,500/mo | Multiple adviser subdomains under one agency, team analytics, custom domain, white-label, API access | Unlimited |

Note: DXBinteract is free (government-funded). RealSight should not compete on "free" — it should compete on intelligence, personalisation, and the adviser-investor relationship. The Adviser Starter at AED 499/mo (≈ USD 136) is easily justified by one closed deal per year.

# 9 · Quick Wins — Ship This Week

These are zero-infrastructure changes that improve the product immediately. Each can be done in under 3 hours.

- ① Mortgage Calculator in DealAnalyzer.tsx — pure front-end, no API, 2 hours maximum.

- ② Add "Note from Alex" field to Monthly Picks admin page — adviser types a personal message that appears on the investor's /picks page next to the project. Creates the personal bond DXBinteract cannot offer.

- ③ "My portfolio" overlay on the Heatmap — investor's holdings shown as gold pins on the same Leaflet map. dld_areas already has coordinates. 3 hours.

- ④ Watchlist → WhatsApp alert button — on any project in the Watchlist, add "Notify me on WhatsApp when price changes." Stores intent; fulfilment comes in Week 2 when WhatsApp is live.

- ⑤ FeatureGate.tsx: gate the heatmap, deal analyzer, and market intelligence pages behind the "pro" plan. Show a clean upgrade prompt. Revenue unlock without any new features.

- ⑥ Arabic RTL layout: add dir="rtl" to the root element when i18n locale is AR. Tailwind has RTL support built in via the rtl: prefix. This unlocks the Arabic-speaking Dubai market.

- ⑦ Reelly project markers on Heatmap: if lib/reelly.ts already fetches projects, add /projects/markers as a second layer on the Leaflet map — show active offplan projects as blue dots alongside the area heat bubbles.

|  | Final Note: Speed Is a Feature |
| --- | --- |
|  | • The Dubai real estate market moves fast. Advisers need to see RealSight as the tool that makes them faster, not just smarter. |
|  | • Every feature you build should answer: "Does this save the adviser time? Does this make the investor feel their money is being watched?" |
|  | • DXBinteract is slow, government-pace, and cannot iterate. RealSight can ship weekly. That speed advantage compounds every week you maintain it. |
|  | • Ship the MVP Adviser plan in Week 1. Get 5 advisers using it. Collect feedback. Week 2 features should be shaped by what those 5 advisers actually struggle with — not by what DXBinteract has. |